|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Member | Priority | Status |
| Week 5 |  |  |  |
| Completing designing web-pages in Figma | Sanzhar | High | In process |
| Create basic functionality for connection with PostgreSQL | Daurenbek | High | In process |
| Creating tables in PostgreSQL | Daurbek | High | In process |
| Week 6 |  |  |  |
| Designing main web-pages using ReactJS as home, login, registration | Sanzhar | High | To do |
| Creating registration and login functions | Daurenbek | High | To do |
| Building database(Filling data) | Daurbek | High | To do |
| Week 7 |  |  |  |
| Designing profile web-pages for freelancers and hirers | Sanzhar | High | To do |
| Connecting different pages for hirers and freelancers | Daurenbek | High | To do |
| Development of Server API functions | Daurbek | High | To do |
| Week 8 |  |  |  |
| Designing web-pages for settings | Sanzhar | High | To do |
| Developing functions for manipulating projects | Daurenbek | High | To do |
| Creating moderator tools | Daurbek | High | To do |
| Week 9 |  |  |  |
| Designing of chat web-page | Sanzhar | High | To do |
| Development of chat functionality | Daurenbek | High | To do |

|  |  |  |  |
| --- | --- | --- | --- |
| Creating search and filter functions | Daurbek | High | To do |
| Week 10 |  |  |  |
| Designing project web-pages | Sanzhar | High | To do |
| Testing and fixing bugs of backend functions | Daurenbek | High | To do |
| Creating review posting | Daurbek | High | To do |

Link to Trello: https://trello.com/invite/b/7CNN634l/0ff5b9a4d46a1c0769002c5033ef8c50/codinglab